## Slide 1: Chapter 18
Systems Development

## Slide 2: Three chapters on the Systems Development Life Cycle (SDLC)
Chapter 18: The Systems Development Life Cycle, Systems Analysis.
Chapter 19: Development Options: Internal Development, Outsourcing, 3rd Party Software and related topics.
Chapter 20: Completing the SDLC

## Slide 3: Implementing New Systems-- Problems
Many systems projects end in disaster!
  Canceled before completion.
  Priorities change, managers change, key employees change jobs.
  Sometimes systems plans are too ambitious.
Pressure to:
  Achieve timeline
  Reduce expenses

## Slide 4: Why do companies change systems?
Change in User Needs or Business Needs
Technological Changes
Improved Business Processes
Competitive Advantage
Productivity Gains – reduce cost / output
Growth
Systems integration
Systems age and need to be replaced

## Slide 5: SDLC
The five stages in the systems development life cycle (SDLC) are:
  (1) Systems analysis
  (2) Conceptual design
  (3) Physical design
  (4) Implementation and conversion
  (5) Operation and maintenance

## Slide 6: 1) Systems Analysis:
Initial investigation. Is the current system ok? Does it need improvement?
Systems survey—information needs identified
Feasibility study
Determine information needs and systems requirements
Deliver systems requirements

## Slide 7: 2) Conceptual Design:
Identify and evaluate design alternatives. Buy software? Develop it? Outsource?
Develop and design specifications—what should the new system accomplish?
Deliver conceptual design requirements send it to a steering committee.

## Slide 8: 3) Physical Design:
This is where broad user requirements become detailed specifications.
Design output (reports)
Design database
Design input
Develop program/procedures
Design controls
Deliver developed system

## Slide 9: 4) Implementation and Conversion:
Develop implementation and conversion plan
Install hardware and software
Train personnel
Test the system
Complete documentation
Convert from old to new system
Deliver operational system

## Slide 10: 5) Operation and Maintenance
Fine tune and do post-implementation review
Operate system
Modify system
Do ongoing maintenance
Deliver improved system

## Slide 11: People
Management
Accountants
IS Steering Committee
Project Development
Systems Analysts & Programmers
External parties

## Slide 12: Management
Support
Financial resources
Staffing
Decision making

## Slide 13: Accountants
Specify user needs, system requirements
Members of project team or steering committee
Design controls, monitor systems development

## Slide 14: Information Systems Steering Committee
High-level managers
Plan and oversee project
Regularly review project, reduce goal conflict

## Slide 15: Project Development Team
People working full-time on the project
Design, Testing System, Reviewing it, selling it

## Slide 16: Systems Analysts and Programmers
Specialists in Systems
Technical Expertise
Write computer programs

## Slide 17: External Parties
Customers
Vendors (EDI)
Auditors
Government

## Slide 18: Systems--planning
Two types of plans are needed:
(1) Project development plan
individual project plans done by project teams
(2) Master plan
developed by IS steering committee

## Slide 19: Project Plan
How long it will take? How many people are needed? How much money?
Do the people fit together? Do we have the skill sets, right function? What are the major milestones?
Need project plan to keep the project progressing
GANTT charts and PERT charts are two tools
The GANTT chart is the bar chart (see page 667)
The PERT chart is more detailed, and focuses on the critical path. If activities on the critical path are delayed, the entire project is delayed.

## Slide 20: Gantt History
The first known tool of this type was reportedly developed in 1896 by Karol Adamiecki, who called it a harmonogram. Adamiecki did not publish his chart until 1931, however, and then only in Polish. The chart is commonly known after Henry Gantt (1861–1919), who designed his chart around the years 1910–1915.
In the 1980s, personal computers allowed for widespread creation of complex and elaborate Gantt charts. The first desktop applications were intended mainly for project managers and project schedulers. With the advent of the internet and increased collaboration over networks at the end of the 1990s, Gantt charts became a common feature of web-based applications, including collaborative groupware.

## Slide 21
SAMPLE GANTT CHART
Complete
Testing
In Development
Milestone

## Slide 22
PERT is a method to analyze the involved tasks in completing a given project, especially the time needed to complete each task, and identifying the minimum time needed to complete the total project.
PERT was developed primarily to simplify the planning and scheduling of large and complex projects. It was developed by Bill Pocock of Booz Allen Hamilton and Gordon Perhson of the U.S. Navy Special Projects Office in 1957 to support the U.S. Navy's Polaris nuclear submarine project. It was able to incorporate uncertainty by making it possible to schedule a project while not knowing precisely the details and durations of all the activities. It is more of an event-oriented technique rather than start- and completion-oriented, and is used more in projects where time, rather than cost, is the major factor. It is applied to very large-scale, one-time, complex, non-routine infrastructure and Research and Development projects.
This project model was the first of its kind, a revival for scientific management, founded by Frederick Taylor and later refined by Henry Ford. DuPont corporation's critical path method was invented at roughly the same time as PERT. PERT is valuable to manage where multiple tasks are occurring simultaneously to reduce redundancy.

## Slide 23: Master Plan
The overall long-range systems plan.
The project plan is a subset of the master plan.
How does this project fit into the overall plan?
Prioritizes projects
Updated frequently (2 – 12 times/yr)

## Slide 24: Behavioral Issues
Why resist change?
  Not comfortable with technology
  Past experience
  Lack of top support
  Do not understand reason
  Emotional attachment to job
  Additional burdens
  Fear of unknown, loss of job, status…

## Slide 25: People’s Reactions
Aggression--sabotage
Projection--blame system for everything
Avoidance--common, it will do away

## Slide 26: Preventing Behavior Problems
Meet users’ needs
Keep communication lines open
Maintain a safe and open atmosphere
Obtain management support
Solicit user participation
Provide honest feedback (tell them honestly if something cannot be done and why)
Make sure users understand the system
Describe challenges and opportunities
Control users expectations (do not oversell)
Keep the initial system simple

## Slide 27: Systems Analysis (Step 1 of the SDLC):
Starts with a Request for Systems Development.
Five steps within the Systems Analysis step:
a) Initial Investigation
b) Systems Survey
c) Feasibility Study
d) Determine Information Needs and System Requirements
e) Prepare a Systems Analysis Report

## Slide 28: Initial Investigation
Conducted to screen projects.
Investigate, define the problem to be solved.
Make a preliminary assessment of feasibility.
Define expected costs and payoffs.
Prepare a proposal to conduct a more detailed systems analysis.

## Slide 29: Systems Survey
Carefully study the present AIS to:
gain a thorough understanding of company operations, policies, AIS strengths and weaknesses, available hardware, software, personnel.
make a preliminary assessment of current and future processing needs, extent and nature of changes needed.
develop working relationships with users and build support for the new system.
collect data that identifies user needs (interviews, questionnaires, observations, systems documentation).

## Slide 30: Feasibility Study
1. Economic feasibility (very important)
2. Technical feasibility
3. Legal feasibility
4. Scheduling feasibility
5. Operational feasibility

## Slide 31: Determine Information Needs and System Requirements
A very large complex task.
Can do any or all of the following:
a) Ask users what they need
b) Analyze existing systems
c) Examine existing systems use (helps determine if current system can be modified or needs replacement)
d) Create a prototype (chapter 19)

## Slide 32: Documentation and Approval of User Requirements
Document requirements for new AIS.
Explain what the system must do.
What are the required features?
Should include a non-technical summary that identifies key requirements.
Meet with users, explain, and obtain agreement/approval.
User management should sign it.

## Slide 33: Systems Analysis Report
The last step in systems analysis is the systems analysis report.
  Summarizes and documents the activities.
  Serves as a repository of data from which designers can draw.
  Outlines:
    Goals and objectives of the new system.
    Scope of the project.
    How the new system fits into the company’s master plan.
    User processing requirements and information needs.
    Feasibility analysis.
    Recommendations for the new system.

## Slide 34: Go-No-Go
A go-no-go decision is usually made three times during systems analysis:
  1. During the initial investigation to determine whether to go ahead with a systems survey.
  2. At the end of the feasibility study to determine whether to proceed with the information requirements step.
  3. At the completion of the systems analysis phase to decide whether to proceed to the next phase (conceptual design).

## Slide 35: NEXT
When systems analysis is completed, the project can move on to:
  Conceptual design phase
  Physical design phase
  Implementation and conversion
  Operation and maintenance